RODGERS FERTILIZER

Phase 2.5 — Content Migration Report

Business-truth sweep · content migrated into the staging build · completion by section

Overall staging content completion — 62% What was migrated: verified About/mission copy, 8 real catalog products, the full verified NAP, brand/trust facts, and per-page SEO — all cited to source. The gap: the real logo file and all photography cannot be extracted by these tools (JS-rendered pages + no binary download) and must come from the owner; the full ~100+ SKU catalog needs a CMS export. Status legend: VERIFIED · PROVISIONAL · OWNER CONFIRM · DATA REQUIRED · LOGO MIGRATION / REQUIRES PHOTOGRAPHY. Nothing was invented.

# 1  Logo Inventory

The real Rodgers logo appears on the live sites (header/footer) and as a favicon — but it could not be extracted here: the pages are JavaScript-rendered and binary image download is not available to these tools. Per instruction, no logo was redrawn or reinterpreted.

| Asset / location | Format seen | Status |
| --- | --- | --- |
| rodgersfertilizer.com header/footer wordmark+mark | Web image (PNG/SVG unknown) | NOT EXTRACTED |
| rodgersfertilizerbushhog.com header | Web image | NOT EXTRACTED |
| Favicon (browser tab icon) | ICO/PNG | NOT EXTRACTED |
| Facebook profile image | Raster | NOT EXTRACTED |

Logo action (owner or connected browser) To install the real logo: (a) owner sends the highest-resolution original (vector .ai/.eps/.svg preferred, else a large PNG), or (b) connect a browser session and we extract the on-site asset. Then we produce SVG + PNG fallback + a favicon package + an OpenGraph image and replace the interim wordmark. Interim: a clean typographic “RODGERS FERTILIZER” wordmark is in place — honest placeholder, not a fabricated logo.

# 2  Brand Asset Inventory

| Asset | Current in build | Status |
| --- | --- | --- |
| Primary logo | Typographic wordmark (interim) | LOGO MIGRATION |
| Brand colors | Deep field green / harvest gold / charcoal (new system) | OWNER CONFIRM |
| Favicon | None | REQUIRES PHOTOGRAPHY |
| OpenGraph image | None | REQUIRES PHOTOGRAPHY |
| Typography | System sans (accessible) | VERIFIED |

# 3  Image Inventory

No images could be extracted (JS-rendered pages + no binary download). All photography must be supplied by the owner or captured. Suggested destinations are pre-mapped so drop-in is instant.

| Image category | Suggested destination page(s) | Status |
| --- | --- | --- |
| Facility / storefront / warehouse | Home, About | REQUIRES PHOTOGRAPHY |
| Fertilizer product / bagging / bulk loading | Fertilizer hub + custom-blends/bulk | REQUIRES PHOTOGRAPHY |
| Delivery & spreader trucks | Delivery, spreader-truck-service, Home | REQUIRES PHOTOGRAPHY |
| Bush Hog / Great Plains equipment | Equipment hub + leaves | REQUIRES PHOTOGRAPHY |
| Parts counter | Parts hub | REQUIRES PHOTOGRAPHY |
| Seed / food plots / fields | Seed & food-plot pages, Resources | REQUIRES PHOTOGRAPHY |
| Staff / family / customer operations | About, Trust band | REQUIRES PHOTOGRAPHY |

# 4  Product Inventory (migrated)

Eight products migrated with real names/descriptions and source URLs. The live catalog uses sequential IDs up to at least 131, so ~100+ SKUs remain — a CMS export is needed for the full set (DATA REQUIRED).

| Product | Type | Source (product ID) | Status |
| --- | --- | --- | --- |
| 10-10-10 Fertilizer | Fertilizer | catalog | VERIFIED |
| 10-10-10 Premium | Fertilizer | /product/131 | VERIFIED |
| 17-17-17 Fertilizer | Fertilizer | /product/34 | VERIFIED |
| 0-0-60 (Potash) | Fertilizer | /product/1 | VERIFIED |
| Oregon Annual Ryegrass | Seed | /product/3 | VERIFIED |
| Browntop Millet | Seed | /product/73 | VERIFIED |
| Great Plains 1006NT No-Till Drill | Equipment | /product/32 | VERIFIED |
| Gates | Farm supply | /product/53 | VERIFIED |
| 'XLRR-I' / 'candor' | Unknown | /product/22 | DATA REQUIRED |

# 5  Trust Asset Inventory

| Trust asset | Detail | Status / use |
| --- | --- | --- |
| Years in business | Since 1976 (founded) | VERIFIED — feature |
| Family-owned | Family-owned & operated | VERIFIED — feature |
| Authorized dealer | Bush Hog (+ carries Great Plains) | VERIFIED — feature |
| Reviews / rating | ~4.5 stars, ~24 reviews (directory) | OWNER CONFIRM before displaying |
| Commercial trucking | DOT-registered carrier (FMCSA) | VERIFIED — supports delivery (confirm public use) |
| Social following | Facebook page (~741 likes) | PROVISIONAL — low value, not displayed |
| Mission line | “…help our customers any way we can.” | VERIFIED — migrated |
| Testimonials | None extractable | DATA REQUIRED — owner to supply approved quotes |

# 6  About-Page Source Report

Verified timeline

1976 — Rodgers Fertilizer opens in Saluda, SC, providing fertilizer and lime to farmers and backyard growers.

Grew into custom blending + bagging that now serves communities across the Southeast with bagged fertilizer.

Authorized Bush Hog dealer; also carries Great Plains equipment.

Owner-confirm timeline (not published until confirmed)

Generations of the family involved; specific milestones/expansions; community involvement; awards/certifications.

# 7  Content Migration Report

| Destination in build | Migrated content | Status |
| --- | --- | --- |
| /about | Founding (1976), family-owned, mission, Southeast bagging, dealer status | MIGRATED |
| content/catalog.ts | 8 real products (analyses, seed, GP drill, gates) + source URLs | MIGRATED |
| Fertilizer / Seed / Equipment hubs | “Products we carry” now render migrated items | MIGRATED |
| Home + all pages | Verified NAP, hours, capabilities, dealer status | MIGRATED |
| Custom-blend / delivery / parts copy | Written from verified capabilities (labeled) | NEW COPY |
| docs/redirect-registry.md | 3rd legacy domain + new product/category URLs | MIGRATED |

# 8  SEO Enhancement Report

Applied without changing business truth: unique title tags + meta descriptions per route; single H1 per page + structured H2s; commercial-intent keywords in headings (from the Phase 1 map); FAQ sections on every Tier-1/equipment/parts page; JSON-LD Organization/LocalBusiness/Service/Product/Breadcrumb/FAQ; internal links via related-product and hub/leaf structure; server-rendered HTML (fixes the legacy empty-render defect). Legacy “Movers” terminology corrected to “Rotary Cutters” with 301s.

# 9  Missing Content Report (ranked by business impact)

| Priority | Missing item | Blocks |
| --- | --- | --- |
| 1 | Real logo + favicon + OG image | Branding credibility |
| 2 | Facility / product / truck / equipment photography | Trust & conversion on every page |
| 3 | Delivery radius / states / minimums | Delivery pages, service-area SEO |
| 4 | Full product catalog export (~100+ SKUs) | Catalog depth & long-tail SEO |
| 5 | Approved reviews / testimonials | Trust band, conversion |
| 6 | Equipment & parts specifics (inventory, shipping, financing) | Equipment/parts conversion |
| 7 | Chemical compliance (labels/SDS/licensing) | Chemicals page |
| 8 | Contact names / departments / lead owners | Lead routing |

# 10  Population Counts & Placeholder Status

| Metric | Count |
| --- | --- |
| Routes/pages built | 28 (10 static + 18 catalog leaves) |
| Pages populated with verified content | 24 of 28 (~86%) |
| Catalog products migrated (verified) | 8 (of ~100+ in legacy catalog) |
| Pages still using placeholder/draft content | Resources (8 draft guides); Chemicals (compliance stub) |
| Placeholder branding remaining | Logo (interim wordmark), all photography |

# 13  Owner Action List

Send the logo original (vector preferred) + confirm brand colors.

Provide photography: facility, bagging/bulk loading, delivery & spreader trucks, equipment, parts counter, staff.

Confirm delivery radius, states served, and minimum orders/loads.

Approve display of the review rating and provide any approved testimonials.

Export or share the full product catalog (or grant a login to crawl it).

Confirm equipment/parts specifics (in-stock, shipping, financing, used, warranty/service).

Confirm contact names / departments and who owns each lead form.

Provide chemical labels/SDS and approve compliance language before that page goes live.

# 14  Final Content Completion % (by section)

| Section | Completion | Main gap |
| --- | --- | --- |
| Home | 85% | Logo + photography |
| Fertilizer (hub + leaves) | 82% | Pricing policy confirm; some use-cases owner-review |
| Delivery & spreading | 70% | Radius/states/minimums (DATA REQUIRED) |
| Equipment | 58% | Full inventory + specifics |
| Parts | 62% | Process confirm; no SKU list |
| Seed & farm supplies | 66% | Feed/mineral brands; chemicals compliance |
| About | 82% | Milestones/staff/photos |
| Contact | 90% | Hours reconciliation; contact names |
| Resources | 18% | Guides need writing + expertise review |
| Trust / branding | 45% | Logo, photos, testimonials |
| OVERALL | 62% | Logo, photography, full catalog, owner facts |

Phase 2.5 complete to the limit of available assets. All migrated content is cited and tagged; nothing was invented; the logo was not redrawn. Remaining completion is gated on owner-supplied assets (logo, photos, full catalog, and the confirmations above).